MACt Chatbot Platform

PPC Dashboard Module — Project Plan

| Prepared For | Chris — MACt Business Owner |
| --- | --- |
| Prepared By | Drew (Product Owner) & Claude (Technical Lead) |
| Date | February 2026 |
| Version | 1.0 — Initial Planning Document |

# Executive Summary

This document outlines the comprehensive plan for integrating Google Ads PPC performance data into the MACt Chatbot admin dashboard. The integration will provide real-time visibility into advertising performance and AI-powered recommendations tailored specifically to MACt's GFRC business.

The project is structured in two phases: Phase 1 establishes the data connection and dashboard, while Phase 2 introduces AI-powered recommendations that cross-reference PPC data with WooCommerce orders and Cin7 inventory.

# Project Objectives

Primary Goals:

• Provide real-time visibility into Google Ads campaign performance

• Centralize marketing data alongside customer service tools

• Enable data-driven advertising decisions with AI recommendations

• Cross-reference ad performance with actual sales data

Success Metrics:

• Dashboard loads in under 2 seconds

• Data syncs automatically daily with manual refresh option

• AI recommendations are actionable and MACt-specific

• Reduction in time spent manually checking Google Ads interface

# Project Phases

## Phase 1: Foundation & Dashboard

Timeline: 2-3 weeks

| Week | Tasks | Deliverables |
| --- | --- | --- |
| 1 | • Google Cloud project setup • OAuth 2.0 implementation • Database schema creation • Token management & encryption | ✓ Google Ads connection flow ✓ Secure credential storage ✓ Connection management UI |
| 2 | • Google Ads API integration • Campaign data sync service • Keyword & geo data sync • Automated daily sync (cron) | ✓ Full data pipeline operational ✓ Historical data imported ✓ Manual sync button |
| 3 | • KPI summary cards • Campaign performance table • Trend charts (30-day) • Date range filtering | ✓ Complete Phase 1 dashboard ✓ Side menu integration ✓ Demo-ready for feedback |

## Phase 2: AI Recommendations

Timeline: 2 weeks (following Phase 1 feedback)

| Week | Tasks | Deliverables |
| --- | --- | --- |
| 4 | • AI recommendation engine • MACt business context integration • WooCommerce/Cin7 cross-reference | ✓ AI insights panel ✓ Actionable recommendations |
| 5 | • Top keywords view • Geographic breakdown • Refinements from feedback | ✓ Complete PPC module ✓ Production deployment |

# Dashboard Preview

The PPC Dashboard will integrate seamlessly into the existing MACt Chatbot admin interface, accessible from the main navigation menu under a new "Marketing" section.

### Key Components

| KPI Summary Cards | Total Spend, Clicks, Conversions, Cost/Conv, CTR — each with trend indicator vs. previous period |
| --- | --- |
| Campaign Table | Sortable list of all campaigns with status, spend, clicks, conversions, and performance metrics |
| Trend Charts | 30-day line/area charts showing spend and conversion trends over time |
| Top Keywords | Best performing keywords by conversions with quality score indicators |
| Geographic View | Performance breakdown by Australian state/region |
| AI Insights Panel | (Phase 2) AI-generated recommendations specific to MACt's business context |

# AI Recommendations (Phase 2)

The AI recommendation engine will analyze PPC performance in the context of MACt's specific business situation, providing actionable insights that go beyond generic PPC advice.

### Example Recommendations

💡 Budget Reallocation Opportunity Your "GFRC Panels" campaign has a 3.2x ROAS but only receives 12% of budget. Consider reallocating $500/week from "Generic GFRC" (0.8x ROAS) to scale this winner.

💡 Product-Campaign Alignment Your top-selling SKUs in Cin7 (Panel Type X, Y, Z) aren't featured in any active ad campaigns. Consider creating product-specific campaigns to capture demand.

💡 Seasonal Preparation Historical data shows Q2 enquiries typically spike 40%. Based on the calendar, recommend increasing budget by March 15 to capture early construction season demand.

# Technical Architecture

The PPC module follows the same architecture patterns established in the MACt Chatbot platform, ensuring consistency and maintainability.

| Component | Technology |
| --- | --- |
| Frontend | Next.js + React + Tailwind CSS + Recharts |
| Backend | Next.js API Routes + Supabase |
| Database | Supabase (PostgreSQL) — same instance as chatbot |
| Google Ads API | google-ads-api npm package + OAuth 2.0 |
| AI Engine | OpenAI GPT-4o (same as chatbot AI) |
| Scheduling | Vercel Cron Jobs (daily sync at 6 AM AEST) |

# Next Steps

1. Review and approve this planning document

2. Provide Google Ads account access (Customer ID needed)

3. Confirm conversion tracking is set up in Google Ads

4. Specify preferred date range for historical data import (30/60/90 days)

5. Schedule Phase 1 demo review (end of Week 3)

— End of Document —